APEXBRIDGE TECHNOLOGIES

REMEDIATION & RISK TREATMENT METHODOLOGY

Purpose

Defines how ApexBridge decides what to do about identified third-party risk, assigns accountability, tracks action, and determines when a finding may be closed.

Scope

Applies to all findings and observations arising from TPRM assessment and evidence review activity.

Treatment Options

Mitigate: Reduce likelihood or impact through corrective action by the vendor, ApexBridge, or both.

Accept: Consciously acknowledge within documented authority, with conditions and an expiry date.

Avoid: Discontinue or change the activity.

Transfer / Share: Allocate financial or contractual consequence. Used as a complement to mitigation rather than a substitute.

Accountability

Role: Risk Owner

Accountable for: The risk decision and its consequences. Always a business role, never GRC, except where the risk is in a GRC-owned process.

Role: Action / Control Owner

Accountable for: Implementing the specific corrective action.

Role: Approver

Accountable for: Authorizing the treatment per the TPRM governance model. Head of GRC for Low and Medium; Executive Management for High and Critical and any material acceptance.

Role: GRC Analyst

Accountable for: Assessing, documenting, coordinating, tracking, challenging, validating, and reporting. Does not own risks or approve acceptances.

Corrective Action Standard

Every corrective action must be specific, actionable, assigned, measurable, time-bound, and risk-relevant.

Actions that restate the finding, or that satisfy its wording without reducing the underlying risk, are not acceptable.

Root Cause

Root cause is recorded where evidence establishes it, using the following sequence:

- Why does the issue exist?

- Why was it not detected earlier?

- Why did the process allow it?

Where evidence is insufficient, the record states:

"Root cause not yet confirmed; validation required."

Speculative attribution is not permitted.

Compensating Controls

Compensating controls reduce risk while the underlying weakness remains.

Each compensating control must have an end date tied to the remediation it supports and is recorded as a condition rather than a resolution.

Slippage in the underlying remediation is escalated rather than absorbed by extending the compensating control.

Target Dates

Target dates are risk-based, weighing:

• Severity
• Exploitability
• Exposure
• Business criticality
• Data sensitivity
• Regulatory impact
• Existing compensating controls
• Implementation complexity

Indicative internal windows:

• Critical: Days, with immediate escalation
• High: Approximately 30 days
• Medium: Approximately 45 to 90 days
• Low: Next review cycle

These are ApexBridge internal targets, not external requirements, and may be varied with documented rationale.

Risk Acceptance

Acceptance requires a documented record capturing:

• Risk
• Business context
• Inherent risk
• Existing controls
• Residual risk
• Rationale
• Alternatives considered
• Risk owner
• Approver
• Acceptance date
• Expiry / review date
• Conditions
• Monitoring requirements

Acceptances without an expiry date or conditions are not permitted.

Accepted risks are reported as accepted, not as closed.

Closure

Findings progress through the following stages:

Action Implemented → Evidence Submitted → GRC Validation → Effectiveness Confirmed → Closure Approved

Closure criteria are defined when the action is set.

A finding is not closed on the basis of a vendor or owner statement that remediation is complete. Supporting evidence is required and is assessed for scope and currency in the same way as assessment evidence.

Escalation

Escalation is proportional to risk.

• High and Critical findings, any acceptance exceeding delegated authority, and material slippage against agreed target dates escalate to Executive Management.
• Disagreement between GRC and a risk owner that cannot be resolved is documented and escalated rather than settled informally.